PROJECT REPORT

Cyber Security

Protecting Sensitive Data with encryption & Access control

| Created By: | Dolly Oanghate | Approved By: | N/A |
| --- | --- | --- | --- |
| Created On: | 30-05-2026 | Approved On: | N/A |

Page left blank intentionally

- INDEX

1	PROJECT DETAILS	2

2	SUMMARY	2

3	INTRODUCTION	2

3.1	Background	2

3.2	Stakeholders	2

3.3	Objectives	2

4	METHODOLOGY	2

4.1	Considerations & Assumption	3

4.2	Approach	3

4.3	Activities	3

5	TARGETTED V/S ACHIEVED OUTPUT	3

6	CONCLUSION	3

7	APPENDICES	4

7.1	Appendix A – Title	4

- PROJECT DETAILS

| Project Name | Secure Authentication System with Encryption and Access Control |  |  |
| --- | --- | --- | --- |
| Project Sponsor | Cloud Counselage Pvt. Ltd. |  |  |
| Project Manager | Harshada Topale |  |  |
| Start Date | 30-May-2026 | Completion Date | 30-May-2026 |

# SUMMARY

CyberShield is a Flask-based cybersecurity web application developed during the Cloud Counselage internship program (IP-11352) between 15 April 2026 and 30 May 2026. The project was needed to address the critical gap between the need for robust data security and the absence of practical, integrated security mechanisms in many organizations. CyberShield delivers AES-256-CBC encryption, RSA-2048 OAEP key exchange, automated key rotation, RBAC with 5 roles and 8 permissions, TOTP-based MFA (RFC 6238), hash-chained tamper-evident audit logging, an Intrusion Detection System, PII/PHI data classification across 11 data types, and a vulnerability scanner -- all through a single-page web dashboard. The long-term benefit is a reusable, modular cybersecurity framework demonstrating industry-standard security practices, serving as a foundation for production-grade secure systems.

# INTRODUCTION

## Background

Organizations face escalating cyber threats including credential attacks, unauthorized data access, insider threats, and data exfiltration. The absence of encryption, multi-factor authentication, access control, and continuous monitoring creates significant vulnerabilities. Requirement elicitation with Cloud Counselage Pvt. Ltd. identified five critical gaps: lack of strong data-at-rest encryption, absence of MFA, no RBAC for least-privilege enforcement, no immutable audit trail, and no automated threat detection. CyberShield was designed to close all these gaps in a single integrated prototype, implementing NIST-approved cryptographic standards (AES-256, RSA-2048), GDPR/HIPAA-aware data classification, and real-time intrusion detection.

## Stakeholders

Primary Stakeholders: (1) Cloud Counselage Pvt. Ltd. (Project Sponsor) -- evaluates and approves project deliverables; represents the organizational use case. (2) Harshada Topale (Project Manager) -- oversees project timelines and quality. (3) Dolly Panghate(Intern Developer, IP-11272) -- sole developer responsible for all design, implementation, testing, and documentation.
End Users (production context): IT Security Administrators (Admin role -- manage users, rotate keys, review logs), Data Analysts (read/export permissions), Employees (least-privilege read-only), Auditors (immutable audit log review and compliance reporting), Security Teams (IDS alert monitoring and vulnerability assessments).

## Objectives

All 10 objectives defined in the Project Charter were fully achieved:
1. AES-256-CBC encryption with SHA-256 checksum integrity verification -- ACHIEVED.
2. RSA-2048 OAEP key exchange simulating TLS handshake -- ACHIEVED.
3. Key Rotation Manager with 30-day rotation, expiry tracking, and rotation history -- ACHIEVED.
4. RBAC engine with 5 roles and 8 permissions -- ACHIEVED.
5. TOTP MFA (RFC 6238) with 6-digit OTP and account lockout after 5 failed attempts -- ACHIEVED.
6. Hash-chained tamper-evident audit logger with integrity verification -- ACHIEVED.
7. IDS detecting brute force (CRITICAL), unauthorized access (HIGH), off-hours access (MEDIUM) -- ACHIEVED.
8. PII data classifier supporting 11 data types with GDPR/HIPAA awareness -- ACHIEVED.
9. Vulnerability scanner checking MFA, key age, TLS version, password policy, default usernames -- ACHIEVED.
10. Flask REST API (20+ endpoints) + single-page web dashboard -- ACHIEVED.

# METHODOLOGY

These conventions are all about the positions of line breaks, how many characters should go on a line, and everything in between.

## Considerations & Assumption

Considerations: (1) System is scoped as a prototype using in-memory storage and Flask debug mode -- not suitable for direct production deployment. (2) TOTP OTP is returned in the API response for demonstration only. (3) Flask session cookies are used for AES key storage -- a production system requires a server-side KMS. (4) All cryptographic operations use the Python cryptography library (v41.x) implementing NIST-approved standards.
Assumptions: (1) Python 3.9+ and all required pip packages are available. (2) Project is evaluated as a working proof-of-concept prototype. (3) All deliverables submitted by 30-May-2026. (4) Cloud Counselage mentorship and workshop materials are available throughout.

## Approach

CyberShield was developed using a modular, security-first architecture with five layers:
1. Encryption Layer: AES-256-CBC (data at rest) and RSA-2048 OAEP (key exchange) using the Python cryptography library -- mirroring NIST-approved standards.
2. Access Control Layer: PBKDF2-SHA256 password hashing (200,000 iterations), TOTP MFA (RFC 6238), and an RBAC engine enforcing least privilege.
3. Monitoring Layer: Hash-chained audit logger (tamper-evident), rule-based IDS, and configuration vulnerability scanner.
4. Data Protection Layer: Regex-based PII/PHI detection (11 types), automatic sensitivity classification (4 levels), and redaction capability.
5. Integration Layer: Flask REST API (20+ endpoints) and a responsive single-page web dashboard demonstrating all modules interactively.

## Activities

1. Requirement Gathering (15-18 Apr 2026): Studied problem statement, completed Requirement Elicitation Questionnaire.
2. Project Initiation (19-25 Apr 2026): Completed Project Charter and SRS.
3. Planning (26 Apr - 2 May 2026): Created WBS, Project Schedule, and RAID Log.
4. Design (3-8 May 2026): Designed RBAC matrix, encryption architecture, MFA flow, audit schema, IDS rules, PII patterns.
5. Development (9-20 May 2026): Implemented encryption.py, access_control.py, monitoring.py, data_classifier.py, app.py, and index.html.
6. Testing (21-25 May 2026): Functional testing of all API endpoints and end-to-end UI testing.
7. Deployment & Closure (26-30 May 2026): Local Flask deployment, Lessons Learnt Log, Project Report, and final submission of all deliverables.

# TARGETTED V/S ACHIEVED OUTPUT

All targeted outputs were achieved within the project timeline. No scope deviations occurred.

Encryption module (AES-256-CBC + RSA-2048 + Key Rotation): Targeted -- Achieved.
RBAC engine (5 roles, 8 permissions): Targeted -- Achieved.
TOTP MFA with account lockout: Targeted -- Achieved.
Hash-chained audit logger with integrity check: Targeted -- Achieved.
IDS (brute force, unauthorized access, off-hours): Targeted -- Achieved.
PII classifier (11 types, 4 classification levels): Targeted -- Achieved.
Vulnerability scanner (5 security checks + risk score): Targeted -- Achieved.
Flask REST API (20+ endpoints): Targeted -- Achieved.
Single-page interactive web dashboard: Targeted -- Achieved.

Minor deviation: Documentation tasks took approximately 20% longer than initially estimated due to the comprehensive scope of 8 deliverable documents. This was managed by prioritizing documentation in the final two weeks of the project.

# CONCLUSION

CyberShield successfully demonstrates a comprehensive, layered cybersecurity architecture addressing the most critical security requirements for protecting sensitive organizational data. The system provides immediate value to security teams (AES-256, RSA-2048, TOTP MFA, RBAC, IDS in one platform), compliance teams (GDPR/HIPAA-aware PII detection with auto-classification and redaction), and auditors (tamper-evident hash-chained audit log with integrity verification).

Future scope: (1) Replace in-memory storage with a persistent encrypted database. (2) Integrate a Key Management Service (AWS KMS or HashiCorp Vault). (3) Deliver OTP via SMS/email instead of API response. (4) Add OAuth2/SSO integration (Azure AD, Google). (5) Deploy on cloud with HTTPS and production WSGI server (Gunicorn). (6) Integrate with SIEM tools (Splunk, ELK Stack) for enterprise monitoring.

# APPENDICES

## Appendix A – Title